Terms of Reference for Quality Assurance

of medium to large size community Infrastructure Schemes, Hand Pump , Resilient  Model  Household  Shelter  and Capacity building trainings of social structures in Muzaffargarh and Rajanpur Districts of South Punjab.

BACKGROUND:

Farmers Development Organization, hereafter FDO or the Contracting Authority, was established in 1996 as a not for profit and non-governmental public interest organization and "A company setup under section 42 of companies’ ordinance 1984". FDO is working in Saraiki Region (Southern Punjab), through participatory principles, benefitting hundreds of peasants, women and general communities in the fields of Livelihood, Institutional Development, Emergency Relief, Community Physical Infrastructure, preventing gender based violence and promoting access to justice. The organization has a successful history in designing projects, subsequently through conducting the assessments of community problems, creating and engaging the local volunteers for implementing and monitoring the projects.

Doaba Foundation is a humanitarian organization working in disaster prone areas with the vision “Disaster Prone Communities Becoming Self-Reliant in Pursuit of Their Common Interests”. Doaba’s mission is to improve the quality of life among rural people and, it concentrates on communities prone to disaster. It believes in achieving the goal through optimal utilization of available resources i.e. physical-biological, moral and human. It seeks to build capacities of such communities incorporating even the relief activities into program of preparedness interventions, facilitating emergence of self-reliant communities”.

Welthungerhilfe is one of Germany’s largest development and humanitarian Non-Government Organization working in Pakistan. Welthungerhilfe’s work in Pakistan originally with strong focus on humanitarian aid, recently expanded to disaster preparedness, sustainable agriculture, and civil society empowerment. The three mentioned sectors are central to increase food and nutrition security within communities by increasing the capacity to cope with current challenges and increasing resilience in the future.

Building Disaster Resilience in Pakistan (BDRP) is a multi-year’s program funded by DFID with the aim to increase Pakistan’s capability to reduce disaster risk though better planning, preparedness, response, and resource allocation at the government and community levels. CBDRM component of the BDRP is being implemented by a consortium led by Concern Worldwide in partnership with ACTED, Welthungerhilfe (WHH) and International Rescue Committee (IRC).

Farmers Development Organization and Doaba Foundation as Implementing Partners of WHH under the CBDRM component of BDRP formed the social structures, VDMCs and UCDMCs at village and Union Council levels through extensive social mobilization and community participation. The project activities in the targeted communities are being implemented through these committees.

Farmers Development Organization and Doaba Foundation in CBDRM component hired Consultants to enhance the capacity of the members of VDMCs and UCDMCs, health staff government officers on different aspect of the disasters through different courses. The consultants ensured the completion of training cycle- training need assessment, training & module with other resources development, ToT and delivery of training in the communities in close coordination with FDO, Doaba and WHH.

Similarly, the Union Council Disaster Management Committees (UCDMC) identified and prioritized medium to large level key infrastructures schemes in their respective communities for the support from the project. FDO and Doaba hired contractors for the rehabilitation and reconstruction of small to medium level infrastructure schemes executed at field level

Farmers Development Organization (FDO) and Doaba Foundation intends to hire consultant to evaluate and verify the services provided to the communities through capacity building of the social structures and construction/rehabilitation of infrastructure against the set objectives and reports to FDO and Doaba the efficiency and effectiveness of the work undertaken.

Assignment Brief

FDO and Doaba under the CBDRM component of BDRP formed the social structures in two targeted district (140 VDMCs and 14 UCDMCs at village and Union Council levels) through extensive social mobilization and community participation. The project activities in the targeted communities are being implemented through these committees.

Similarly, the Union Council Disaster Management Committees (UCDMC) identified and prioritized medium to large level key infrastructures in their communities for the support from the project. FDO and Doaba hired contractors for the rehabilitation and reconstruction of Medium to large infrastructures’ schemes in Districts Rajanpur and Muzaffargarh. The project will construct/rehabilitate Community Physical Infrastructure Schemes in aforesaid 14-union councils of Rajanpur and Muzaffargarh Districts. These schemes have been identified through the process of Village Development Planning by utilizing PRA (Participatory Rural Appraisal) tools. 140 Disaster resilient Household Shelters, 140 Disaster resilient Hand Pumps and 14   Medium to large scale infrastructure schemes, tentatively including but not limited rural link street pavement and box culverts,

FDO and Doaba intends to hire a consulting firm/company to provide quality assurance report against approved material specification to review the technical and socials feasibilities and other documentation and provide feedback

SPECIFIC OBJECTIVE 01 (Lot-1):

To assess and review the training materials against the objective of each training specified in the terms of references and other project modalities and assess the learning from the trainings in the communities to, identify the  challenges and make recommendation for the future.

Detail of work-Lot-1

| Activities/ Trainings | Total Duration |
| --- | --- |
| Training on Leadership & Organizational, Development /management, and Coordination & Conflict resolution | 3days |
| Training on Project Design, Implementation and Monitoring, Proposal development Financial management, climate financing and accountability, on Gender/Children Protection (abuse, exploitation and labor) | 3 days |
| Livestock and Asset management in Emergencies | 1 day |
| Training of VDMCs on HVRA, CBDRM and Lifesaving skills | 5 days |
| Training of Community Gate Keepers/influential people | 2 days |
| Training of health staff on “Health Facility Emergency Preparedness for Response and Risk Reduction” | 3 days |
| Training of government staff on Post Disaster Damage and Need Assessment | 5 days |

SPECIFIC OBJECTIVE 02 (Lot-2):

To verify the rehabilitated and reconstructed of infrastructures against the approved drawings, design, BoQs, and other technical specifications and ensure the desired quality standards are adhered and  to  identify gaps and make recommendations to the organizations.

Detail of work-Lot-1

| S# | Detail of work | quantity |
| --- | --- | --- |
| 1 | Disaster resilient Household Shelters | 140 |
| 2 | Disaster resilient Hand pumps | 140 |
| 3 | Rehabilitation and construction of Medium to large infrastructures’ schemes | 14 |

- EXPECTED DELIVERABLES FOR CAPACITY BUILDING objective 01 (Lot-1)

    - Review the above given training materials (Training Packs) against the mentioned objectives for each target group-Community gate keepers, UCDMCs, VDMCs, Health Staff and Government Officials

    - Assess the Training Need Assessment (TNA) undertaken, the process and the findings, and the synergies between the needs and resources.

    - Evaluate the short-term learning of each group recorded through pre and post analysis, training reports etc.

    - Conduct key informant interviews and focus group discussion with all target groups to get their perspectives about the training, expected learning and challenges in the learning.

    - Prepare a detail report broadly covering the contents of TNA, its process, training resources along pre and post test results and training evaluations including identified gaps and recommendations.

Qualifications and Experience for Objective -1

- Valid license of consultancy/firm according to the Government Laws.

- Experience in similar technical designing, documentation, and monitoring of community social structures, capacity building of social structure/evaluation /third party monitoring.

- Having working experience with leading NGOs and donor agencies.

- Should have technical and financial audit reports of previous 3-years with detail company profile.

- Firms/consultants with a specialized team who have extensive demonstrated experience of at least 5 years in evaluating the above-mentioned topics preferably related to CBDRM.

- Firms/consultants with qualification in rural development/ social sciences (master’s degree) or other relevant subjects, having experience in trainings with a focus on community-based disaster risk management and other associated topics especially in the context of floods

- Female in the team is required as per the need of program in individual evaluating impact of trainings.

Knowledge of the Saraiki language and culture in the project districts will be necessary.

Social Team for Objective -1

- Team having 06 member including 01 team lead, 02 male and 02 female Field Officers and 01 data entry operator per District.

Role of Team Lead: for Objective -1

- Coordination with FDO, Doaba and WHH.

- Overall lead the social team.

- Tools development for the evaluation of  objective-1

- Monitor and supervise evaluation process of  social structure activities

- Desk review of all relevant documentation i.e. TNA, training modules, training contents, pre and post test results and final reports of the all social structure activities.

- Perform other duties and functions as entrusted from time to time.

- EXPECTED DELIVERABLES FOR RECONSTRCUTION/REHABILIATION OF INFRASTRCUTUES INCLUDING THE MODEL HANDPUMP, RESILIENT MODEL HOUSEHOLD SHELTER AND MEDIUM TO LARGE INFRASTRUCTURE SCHEMES

    - To validate and report that the construction work has completed as per approved design and technical specification in the communities.

    - Report the progress of the construction and quality of work.

    - Review the BoQs (Bill of Quantity), construction drawings and estimates and review the extra items and claims if any.

    - Generate construction reports on periodic basis when required.

    - Review that environmental and DRR aspects are appropriately considered in the Construction of Disaster Resilient Hand pumps and Shelters and medium to large infrastructure schemes

Qualifications and Experience for Objective -2

- Minimum one  Engineer with bachelor’s degree in Civil and 02 Sub Engineers  (per District) having 5 years of minimum experience.

- Valid license of consultancy/firm from Pakistan Engineering Council (PEC).

- Experience in similar technical designing, documentation, and monitoring of community infrastructure works.

- Having working experience with leading NGOs and donor agencies.

- Should have technical and financial audit reports of previous 3-years with detail company profile.

- Female in the team is preferred as per the need of program in individual evaluating impact of infrastructure activities.

- Knowledge of the Saraiki language and culture in the project districts will be necessary.

Duration of Assignment

- 45 days- Tentatively starting from  2nd week of August 2020

- After finalization of material tender, the monitoring work will start, which includes active monitoring and quality assurance till finalization of all scope of work stated above.

- The Firm/Company must inform FDO and Doaba timely against any complaint in the work.

Role of Lead Engineer: (BSC Civil) for Objective -2

- Overall technically lead the Sub-engineers’ team

- Monitor the materials and supervise the work during implementation of the infrastructure activities

- Tools development for the evaluation of  objective-2

- Responsible for verification of the work in progress and report progress on weekly/monthly basis.

- Overall audit and report on record keeping and documentation of the all infrastructure schemes

- Perform other duties and functions as entrusted from time to time.

- To check the approved cost estimate versus actual work done, detailed measurement of work executed, quality validation, prepare detailed architectural & structural drawings, BOQs, specifications and engineering estimates of infrastructure work if required by the FDO. Various spot checks need to be performed at various time and

- Close scrutiny of contractors are required with regard to actual work done versus cost estimates and quality validation.

Annexures 1

LIST OF THE SOCIAL STRUCTURES AND COMMUNITY INFLUENCERS

| S. No | Name of UCDMC | District | Number of VDMCs trained | Number of Community Gate keeper/influencers |
| --- | --- | --- | --- | --- |
| 1 | Binda Ishaq | Muzaffargarh | 05 | 30 |
| 2 | Jhugi Wala | Muzaffargarh | 13 | 30 |
| 3 | Rampur | Muzaffargarh | 12 | 30 |
| 4 | Lundi Petafi | Muzaffargarh | 10 | 30 |
| 5 | Khan Garh Doima | Muzaffargarh | 9 | 30 |
| 6 | Langar Wah | Muzaffargarh | 13 | 30 |
| 7 | Murad Pur Janobi | Muzaffargarh | 8 | 30 |

| Sr. No | Name of UCDMC | District | Number of VDMCs trained | Number of Community Gate keeper/influencers |
| --- | --- | --- | --- | --- |
| 1 | Wah Lashari | Rajan Pur | 07 | 30 |
| 2 | Hairo | Rajan Pur | 10 | 31 |
| 3 | Bait Sontra | Rajan Pur | 09 | 41 |
| 4 | Kotla Diewan | Rajan Pur | 10 | 31 |
| 5 | Per Buksh Sharqi | Rajan Pur | 10 | 27 |
| 6 | Noshera Sharqi | Rajan Pur | 14 | 31 |
| 7 | Bakhar Pur | Rajan Pur | 10 | 28 |

Annexure 2

LIST OF THE COMMUNITY INFRASTRUCTURE SCHEMES District Muzaffargarh

| Sr. No | Name of scheme | UC | District |
| --- | --- | --- | --- |
| 1 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes(Brick Soling+Culverts) | Jhugi Wala | Muzaffargarh |
| 2 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes(Brick Soling+Culverts) | Lundi Petafi | Muzaffargarh |
| 3 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes(Brick Soling+ Culverts) | Rampur | Muzaffargarh |
| 4 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes(Brick Soling+ Culverts) | Binda Ishaq | Muzaffargarh |
| 5 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes(Brick Soling+Culverts) | Murad Pur Janobi | Muzaffargarh |
| 6 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes(Protection Band Cum evacuation Route+Brick Soling+Culverts) | Langar Wah | Muzaffargarh |
| 7 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes(Brick Soling+Culverts) | Khan Grah Doima | Muzaffargarh |

| Detail of District Rajanpur Infrastructure Schemes. |  |  |  |
| --- | --- | --- | --- |
| 1 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes. (Evacuation Rout Bricks soling+ metal road) | Kotla Dewan,Jampur | Rajanpur |
| 2 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes (Construction of school building, wasroom, and boundry wall) | Bait Sontra | Rajanpur |
| 3 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes. (Culverts, Bridge, soling) | Wah Lashari | Rajanpur |
| 4 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes (metal road rehabilitation) | Noshehra Sharqi | Rajanpur |
| 5 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes (bricks soling, metal road repairmen) | Hairo | Rajanpur |
| 6 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes (Rehabilitation of metal road) | Bhakar Pur | Rajanpur |
| 7 | Construction/Rehabilitation of medium to large scale UC level DRR/ Livelihood infrastructure schemes (Bricks soling) | Peer Bux Sharqi | Rajanpur |

# Essential and Desirable Experience/Qualifications

- Firms/consultants with a specialized team Both Technical – Social who have extensive demonstrated experience of at least 5 year in the above-mentioned topics preferably TPM

- The consulting firm/company must have at least 01 qualified Engineer possessing Bachelor degree in Civil Engineering along with relevant experience in design of civil structures including infrastructure services such as buildings, water supply & sanitation.

- Firms/consultants with qualification in rural development/ social sciences (master’s degree) or other relevant subjects, having experience in trainings with a focus on community-based disaster risk management and other associated topics especially in the context of floods

- Female member in the team is required as per the need of program

- Flexible characteristic and attitude for situational adjustments and modification during implementation will be added value.

- Knowledge of the Saraiki language and culture in the project districts will be necessary

# Submission of Expression of Interest

Firms/consultants who meet the requirements are invited to submit their expression of interest in the sealed envelopes (mentioning EOI for Third Party Consultant BDRP Phase-II  on the addresses given below and, applications (hard copies) should include the following:

The Consultant should send the EOI (along with company profile, complete quotation inclusive of all govt taxes, previous experiences certificate, valid PEC certification etc.)

- Cover letter detailing the consultant’s/institutions suitability for the assignment and current contact information.

- CVs of the team members, including detailed work experience, education; please clearly identify the overall lead consultant.

- Relevant reference

- Firms/consultants are requested to submit the technical and financial proposal simultaneously.

NOTE: Preference will be given to one consultant/Firm for both lots (LOT-1 and LOT-2) but contracting authority reserve the right to split/divide the scope of work in lots.

# How to Apply

For detailed TORs, please visit website www.fdopk.org. www.doabafoundation.com.

Interested consultants/firms should send sealed technical and financial proposals through any track-able courier service   not later than August 04, 2020, 05: 00PM on below mentioned address

Doaba Foundation: Banglow Number 120-D , Street # 02,Behind Toyota Show Room, Near Razzi Iqbal Hospital, Shalimar Colony, Boson Road Multan.